# Tab 1

| Mtel (Thailand) Co., Ltd. For T.C.C. Technology Co., Ltd. One Bangkok Mobile Application My Profile & Setting Scope of work Document To T.C.C. Technology Co., Ltd. Total XX sheets (w/h cover sheet) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | PROJECT NAME | JOB NO. | DOCUMENT NO. | REV. |
|  | One Bangkok Mobile Application - My Profile & Setting Scope of work document |  |  | 01 |

Content table

1. Document Purpose	3

2. Project Background & Overview	4

2.1. Objectives	4

3. Scope (Functional Scope)	5

3.1. Analytics Tracking Standard	5

3.2. Core Tracking	5

3.2.1. Sign-up	5

3.2.2. Sign-in	5

3.3. Engagement Tracking	6

4. Tracking Modules & Key Events Summary	9

5. Limitations	10

6. Out of Scope	10

7. Responsibilities	10

8. Variables and Constraints	11

8.1. External Factors	11

8.2. Internal Constraints	11

9. Deliverables	12

9.1. Functional Deliverables	12

9.2. Technical Deliverables	12

9.3. Documentation Deliverables	12

9.4. Testing Deliverables	12

9.5. Deployment & Handover Deliverables	12

Appendix 1: Analytics Tracking Specification	14

One Bangkok Mobile Application - Invitation Code and Upgrade Membership

To

T.C.C. Technology Co., Ltd.

This document serves as the official Statement of Work (SOW) for the implementation of the My Profile and Settings modules within the One Bangkok Mobile Application, integrated with the Single Sign-On (SSO) platform as the primary source of truth for user identity, authentication, and profile management.

The My Profile module enables users to manage their personal information, identity settings, account security, and linked identities natively within the application. The Settings module provides user-level application preferences, security management, and legal information access. Both modules are designed to support Thai and Non-Thai user personas across all defined user types within the One Bangkok ecosystem.

This document outlines the functional scope, delivery responsibilities, limitations, and constraints to establish a shared understanding among all stakeholders at T.C.C. Technology Co., Ltd.

# Document Purpose

This document serves as a formal Statement of Work (SOW) for the design, development, integration, and delivery of the My Profile and Settings modules for the One Bangkok Mobile Application.

The purpose of this document is to:

- Define the functional scope of the My Profile and Settings features including all sub-features and their acceptance criteria

- Establish a shared understanding between all stakeholders on objectives, responsibilities, assumptions, and deliverables

- Provide a clear reference for technical design, implementation approach, and acceptance criteria

- Support commercial and operational alignment between Mtel and T.C.C. Technology Co., Ltd.

This SOW ensures that the My Profile and Settings features are implemented in a secure, scalable, and maintainable manner, aligned with One Bangkok's SSO identity management strategy and downstream integration requirements.

.

# Project Background & Overview

The One Bangkok Mobile Application is integrated with a centralized Single Sign-On (SSO) platform that serves as the primary authority for user authentication, identity management, and profile data. As part of the application's native in-app experience, users require the ability to manage their personal information, identity documents, linked accounts, security preferences, and application settings directly within the application without relying on external web-based interfaces.

This project implements the My Profile and Settings modules as fully native in-app features, replacing any previous web-based or webview-based approaches for profile and settings management. All profile data is sourced from and synchronized with SSO, ensuring consistency across all connected systems.

## Objectives

The objectives of this project are to:

- Enable users to view and manage their personal profile information natively within the One Bangkok Application

- Support all permitted profile editing capabilities based on user persona and account type with appropriate field-level validation

- Allow users to add, verify, and manage additional identity credentials including email, phone, and social account links

- Implement account deletion and reactivation flows with downstream integration support

- Provide users with application-level settings for language preference, password management, Two-Factor Authentication (2FA), and legal document access

- Ensure all profile data is securely synchronized with SSO and applicable downstream systems

- Support all personas across all profile management features

Success is achieved when:

- Users can view and update all permitted profile fields within the application

- Identity additions (email, phone, social) are verified and correctly linked to the user's SSO account

- Settings for language, password, 2FA, and legal are accessible and functional

- All data changes are correctly persisted in SSO and synchronized to applicable downstream systems

# Scope (Functional Scope)

  - My Profile — Edit Profile

    - Name (Read Only)

- Narrative: The Name section within Edit Profile displays the user's first name, middle name and last name. For restricted account types (e.g. users registered via Invitation Code), name fields are read-only and cannot be modified by the user

- Acceptance Criteria

  - First Name, Middle Name  and Last Name are displayed in the Edit Profile page

  - For restricted users, First Name and Last Name fields are read-only

  - Editing interaction is disabled for restricted users

  - Related submission actions (e.g. Continue button) are disabled when name fields are read-only

  - Existing profile name data remains visible regardless of edit restriction

    - ID Card Number / Passport Number

- Narrative: Users can provide their identity document information. Thai users require Thai ID card number validation; Non-Thai/Traveller users provide passport number. Once verified, identity documents may become read-only depending on business rules.

- Acceptance Criteria

  - Thai users can input and submit Thai ID card number

  - Non-Thai/Traveller users can input and submit passport number

  - Document format is validated according to persona type before submission

  - Identity information is stored securely in SSO

  - Existing verified identity document may be displayed as read-only based on business configuration

  - Appropriate field labels and input types are displayed based on user persona

    - Address

- Narrative: Users can add or update their address information within their profile. Address data is persisted within the SSO user profile.

- Acceptance Criteria

  - Users can view, add, and update their address information

  - For Thai and Non-Thai (Resident):

    - Fields:

      - Address 1

      - Address 2

      - Zip code (Require)

        - Numeric 0-9

        - require 5 digits

      - District

      - Sub-District

      - Province

        - After input zip code, the system should be show related Province

  - For Traveller:

    - Fields:

      - Address 1

      - Address 2

      - Zip code (Require)

        - Numeric 0-9

        - require 5 digits

      - City or District (Required)

      - Country (Required)

  - Updated address is persisted in SSO

  - If user has no address data (null or empty):

    - The “Address” menu should be disabled or hidden (depending on design decision).

  - If user has at least one address record:

    - The “Address” menu becomes clickable, leading to the address detail or management screen.

    - Date of Birth

- Narrative: Users can view and update their date of birth using a date picker component. Invalid or future dates are prevented.

- Acceptance Criteria

  - Users can view and update their date of birth

  - A calendar or date picker component is provided for date selection

  - Future dates are not permitted

  - Age validation is applied if required by business rules

  - Selected date is stored in a standardized date format in SSO

    - Gender

- Narrative: Users can select and update their gender from a predefined set of values as configured by the business.

- Acceptance Criteria

  - Users can view and update their gender selection

  - Gender options are sourced from predefined business-configured values

  - Selected value is persisted to SSO profile

    - Add New Email

- Narrative: Users can add additional email addresses to their account. Each new email must be verified via OTP before being linked to the user's SSO account.

- Acceptance Criteria

  - Users can initiate the Add New Email flow from within My Profile

  - Email address is validated for format before submission

  - Email must not already exist in the system — duplicate email displays an appropriate error

  - OTP verification is required before the email is linked to the account

  - Verified email is linked to the user's SSO account

  - Relevant identity metadata and downstream systems are synchronized upon successful verification

    - Add New Email

- Narrative: Users can add additional email addresses to their account. Each new email must be verified via OTP before being linked to the user's SSO account.

- Acceptance Criteria

  - Users can initiate the Add New Email flow from within My Profile

  - Email address is validated for format before submission

  - Email must not already exist in the system — duplicate email displays an appropriate error

  - OTP verification is required before the email is linked to the account

  - Verified email is linked to the user's SSO account

  - Relevant identity metadata and downstream systems are synchronized upon successful verification

    - Link with Social

- Narrative: Users can link supported social provider accounts (e.g. Facebook, Apple, LINE) to their existing SSO account to enable social sign-in.

- Acceptance Criteria

  - Users can initiate social account linking from within My Profile

  - Supported social providers are displayed for selection

  - User authenticates with the selected social provider

  - Social identity is bound to the existing SSO account upon successful authentication

  - Duplicate social account linkage is prevented — if the social account is already linked to another user, an appropriate error is displayed

  - Unlink restrictions are enforced if required by business configuration

    - Delete Account

- Narrative: Users can initiate account deletion from within the application. Deletion is implemented as a soft delete with a configurable grace period during which the user may reactivate their account. Downstream integration events are triggered upon deletion and reactivation.

- Acceptance Criteria

  - Users can initiate account deletion from within My Profile

  - Deletion is implemented as a soft delete — the account is marked as deleted but not permanently removed, if within 30 days

  - A configurable grace period is applied during which the account can be reactivated (30 days)

  - Deleted users cannot access protected application functions during the deletion grace period

  - Account reactivation is available within the configured grace period

  - Reactivation beyond the grace period is not permitted

  - Restricted hard delete storage is supported for compliance purposes as required

  - Settings

    - Language

- Narrative: Users can switch the application display language from within Settings. The selected language preference is persisted and applied dynamically across the application.

- Acceptance Criteria

  - Users can view and change the application language from Settings

  - Only configured application languages are available for selection

  - Selected language preference is persisted per user

  - Language change is applied dynamically within the application without requiring a restart

    - Manage Password

- Narrative: Users can manage their account password from within Settings. The module supports three flows:

  - Set Password (for accounts without a password)

  - Change Password (for accounts with an existing password)

  - Forgot Password (for password recovery).

- Acceptance Criteria

  - Set Password flow is available for accounts that do not yet have a password configured

  - Change Password flow is available for accounts with an existing password

  - Forgot Password flow supports password recovery via identity verification

  - All password flows integrate with the SSO authentication service

  - Password policy is enforced across all flows

  - Verification is required before password reset or change is accepted

    - Two-Factor Authentication (2FA)

- Narrative: Users can enable or disable Two-Factor Authentication from within Settings. OTP verification is required before activation or deactivation. The 2FA preference is persisted in SSO.

- Acceptance Criteria

  - Users can enable and disable 2FA from Settings

  - OTP verification is required before 2FA is activated or deactivated

  - 2FA preference is persisted in SSO

  - Retry and OTP attempt limit handling is implemented

  - Appropriate error messages are displayed on OTP failure or expiry

    - Legal

- Narrative: Users can access legal documents including Terms & Conditions, Privacy Policy, and consent-related documents from within Settings. Content supports multiple languages and must reflect the latest approved version.

- Acceptance Criteria

  - Terms & Conditions, Privacy Policy, and consent-related documents are accessible from Settings

  - Legal content is displayed in the user's selected language where available

  - Displayed content reflects the latest approved version as configured

  - Read-only display — users cannot modify legal content

# BZB Integration

    - Persona Card

- Narrative: The Persona Card displays the user's retail loyalty program summary — including membership tier, current points, spending progress, next tier target, and membership status expiry — within the My Profile menu. The card is visible only to users with an active linked retail account. Users without a retail account or users who are not logged in see an appropriate guest or non-retail state.

- API Integration

  - The Persona Card retrieves membership data from BZB using the provided API specification.

  - API Reference: Postman Collection — BZB Member Information

  - Example API response:

{ "success": true, "data": { "UserId": "BKL_1753976769359", "PointBalance": 0, "PointExpiresItem": { "Point": 0, "ExpireDate": 1830297599 }, "Tier": { "Accumulate": 0.0, "CurrentLevel": 0, "CurrentLevelName": "INSIDER", "MaintainAmount": null, "RemainMaintainAmount": null, "NextLevel": 1, "NextLevelName": "INFLUENCER", "TargetLevelUp": 600000.0, "RemainTargetLevelUp": 600000.0, "TierExpireDate": 253402300800, "PendingApprove": false } } }

  - Field Mapping:

| Display Label | BZB API Field | Location in Response | Remark |
| --- | --- | --- | --- |
| Member Tier | CurrentLevelName | data.Tier | e.g. INSIDER, INFLUENCER, AMBASSADOR |
| Current Points | PointBalance | data | Total current point balance |
| Expiring Points | Point | data.PointExpiresItem | Points expiring on the expiry date |
| Points Expiry Date | ExpireDate | data.PointExpiresItem | Unix timestamp — convert to display date |
| Total Spending | Accumulate | data.Tier | TBC — pending confirmation from DB team whether this is the correct value |
| Target Spending for Level Up | TargetLevelUp | data.Tier | Total spending target to reach next tier |
| Remaining Spending for Level Up | RemainTargetLevelUp | data.Tier | Remaining spending to reach next tier |
| Next Tier | NextLevelName | data.Tier | e.g. INFLUENCER, AMBASSADOR |
| Status Expiry Date | TierExpireDate | data.Tier | Unix timestamp — convert to display date |

  - Data Display Rules:

    - Not logged inDisplay Guest Card — no retail data shown

    - Logged in, no retail accountDisplay non-retail card state — hide retail data section, show Guest Card

    - Logged in, retail account activeDisplay full Persona Card with all mapped fields

    - All loyalty data fields are displayed both on the Persona Card and in the My Profile section below the card

    - If the BZB API call fails or returns an error, display an appropriate error state — do not display stale or partial data

    - Unix timestamps (ExpireDate, TierExpireDate) must be converted to a human-readable date format for display

- Acceptance Criteria

  - Application calls BZB Member Information API using the provided API specification

  - All fields listed in the Field Mapping table are correctly retrieved and mapped from the API response

  - Member Tier, Current Points, Expiring Points, Points Expiry Date, Target Spending, Remaining Spending, Next Tier, and Status Expiry Date are displayed correctly on the Persona Card and in My Profile

  - Total Spending (Accumulate) field is implemented pending DB team confirmation — flagged as TBC

  - Persona Card and loyalty data section are visible only to users with an active linked retail account

  - Users not logged in see the Guest Card state

  - Users logged in without a retail account see the non-retail card state with the retail data section hidden

  - Unix timestamps are correctly converted to human-readable date format for display

  - API error state is handled gracefully — appropriate error UI is displayed, no partial or stale data is shown

  - Data displayed reflects the latest API response at the time of page load

    - My Reward

- Narrative: The My Reward section displays the user's available and owned rewards retrieved from BZB. Users can view reward listings and the usage status of each reward.

- Acceptance Criteria

  - Available rewards and owned rewards are retrieved from BZB and displayed within the application

  - Reward usage status is displayed accurately for each reward item

  - Empty state is handled gracefully when no rewards are available or owned

    - Promo Code

- Narrative: The Promo Code feature allows users to redeem promo codes within the application. The code is validated against BZB services and the redemption result and applicable benefits are displayed to the user.

- Acceptance Criteria

  - Users can enter and submit a promo code within the application

  - Promo code is validated against BZB services upon submission

  - Successful redemption displays the redemption result and applicable benefits

    - History

- Narrative: The History section displays the user's retail transaction and activity history retrieved from BZB. Records are listed chronologically and reflect the latest synchronized data.

- Acceptance Criteria

  - Retail activity history is retrieved from BZB and displayed within the application

  - Records are listed in chronological order

  - Latest synchronized activity information is displayed at the time of access

  - Empty state is handled gracefully when no history exists

# Limitations

- Field-Level Edit Restrictions are Business-Rule Driven: The editability of certain profile fields (e.g. Name for Invitation Code users, verified identity documents) is determined by business rules configured in SSO. Mtel implements the application behavior based on the rules as defined and agreed. Any change to field-level edit restrictions after development has commenced requires a formal scope change and may impact the delivery timeline.

- Downstream Synchronization Dependency: Profile updates made within the application are synchronized to SSO and applicable downstream systems via existing APIs. Mtel cannot control the availability, response time, or behavior of downstream systems during synchronization. If a downstream system is unavailable at the time of a profile update, the synchronization may fail and the user's data may not be reflected consistently across all systems until the next successful sync.

- Grace Period Configuration for Account Deletion: The grace period duration for account deletion and reactivation is a configurable business parameter. The specific value must be confirmed by TCCT before development commences. Mtel implements the logic based on the confirmed value; changes to the grace period after implementation require a code change and redeployment.

- Social Provider Dependency: The Link with Social feature is dependent on the availability and behavior of third-party social authentication providers (Apple, Facebook, LINE). Mtel cannot control provider downtime, policy changes, or changes to the data fields exposed by these providers.

- Total Spending Field: The mapping of the Total Spending display value to the Accumulate field in the BZB API response is pending confirmation from the DB team. This field will not be finalized until confirmation is received. If the correct source field changes, a development update will be required.

- BZB API Data Freshness: All BZB data (Persona Card, My Reward, History) is retrieved at the time of page load. There is no real-time push update mechanism. Data accuracy is dependent on BZB's own data synchronization cycle and Mtel cannot control the freshness of data within BZB's systems.

# Out of Scope

- Hard delete of user data — permanent hard deletion of user records beyond the compliance-restricted storage scope is not included; soft delete with grace period is the supported approach

- Admin or back-office UI for profile management — no management dashboard for operations teams to view or modify user profile data on behalf of users is included

- Profile field additions beyond agreed scope — any profile fields not explicitly listed in Section 3.1 are not in scope for this project

- Password recovery via methods other than those defined — only the flows defined in Section 3.2.2 are in scope; additional recovery methods require a separate scope change

- Third-party identity provider management — changes to the configuration, policies, or availability of Apple, Facebook, or LINE authentication are outside Mtel's control and scope

- Legal content creation or management — Mtel displays legal content as provided; authoring, version management, or CMS functionality for legal documents is not in scope

- Biometric authentication — fingerprint, Face ID, or other biometric authentication methods are not included in this scope

- BZB campaign creation or management — campaigns and rewards must be pre-configured in BZB by Retail BU; Mtel only consumes data via API

- Real-time BZB data push — there is no real-time push or webhook mechanism for BZB data; all data is retrieved on page load

- BZB backend or reward logic changes — no modifications to BZB reward calculation, tier rules, or campaign logic are included

- Promo code generation — Mtel implements the redemption flow only; promo code creation and management is handled by Retail BU via BZB

# Responsibilities

T.C.C. Technology Co., Ltd. (TCCT)

- Define overall feature requirements for all My Profile and Settings sub-features and provide necessary information to support development

- Confirm account deletion grace period duration and reactivation rules prior to development commencement

- Provide and maintain UAT environment access, credentials, and all required configuration

- Attend and execute User Acceptance Testing (UAT)

- Provide UAT sign-off upon successful completion

- Provide and maintain latest approved legal content (Terms & Conditions, Privacy Policy, consent documents) in all required languages

- Support the Mtel team during System Integration Testing (SIT), particularly for identity synchronization and data mocking activities if required

- Provide necessary information and support for the preparation of approval and sign-off documentation

Mtel (Thailand) Co., Ltd.

- Perform requirement gathering and clarification with relevant stakeholders prior to development

- UX/UI design and frontend development for all in-scope screens and flows

- Implement application-side integration with SSO and applicable downstream systems based on provided APIs

- Implement field-level validation, error handling, and loading states for all in-scope features

- Conduct and support System Integration Testing (SIT) in collaboration with the TCCT team

- Conduct and support User Acceptance Testing (UAT) with relevant stakeholders

- Prepare and submit all required documentation including SOW, TDD, UAT Sign-off Document, and User Manual

- Prepare Release Notes and conduct Knowledge Transfer Session prior to handover

- Provide support during the warranty period or technical consultation if necessary

Buzzee Bee

- Provide necessary information and domain knowledge related to BZB retail membership, reward, promo code, and history APIs

- Provide required BZB APIs and API specifications enabling Mtel to integrate all BZB-dependent features

- Confirm correct field mappings for all displayed data including confirmation of the Total Spending field source

- Support Mtel during SIT and UAT for BZB API integration validation and data mocking activities if required

- Provide necessary information and support for the preparation of sign-off documentation

# Variables and Constraints

## External Factors

- SSO API Availability and Behavior: All profile management features depend on SSO APIs. Mtel cannot control SSO availability, response time, schema changes, or downtime.

- BZB API Availability and Behavior: Persona Card, My Reward, Promo Code, and History features depend on BZB APIs. Mtel cannot control

- BZB API availability, stability, or response time in UAT and Production

- Changes to BZB API contracts or field schemas outside the agreed scope

- BZB data synchronization cycles that affect data freshness

- Third-Party Social Provider Dependency: Link with Social depends on third-party providers. Mtel cannot control provider availability, policy changes, or data field restrictions.

- BZB Data Accuracy: All BZB-sourced data reflects BZB's own data state at the time of API call. Mtel cannot control the accuracy or completeness of data within BZB's systems, including tier calculations, point balances, and reward availability.

- Downstream System Synchronization: Profile updates trigger synchronization to SSO and downstream systems. Mtel cannot control downstream availability or response time during synchronization.

- Legal Content Availability: Legal document display depends on content provided and maintained by TCCT. Mtel cannot control content update timeliness or translation completeness.

## Internal Factors

Field-Level Rules Must Be Confirmed Before Development

Development of field-level edit restrictions in Edit Profile cannot begin until TCCT formally confirms which fields are editable for which account types. Any delay in this confirmation directly impacts the delivery timeline.

Grace Period Must Be Confirmed Before Development

The account deletion grace period is a configurable value that must be confirmed by TCCT before the Delete Account feature is developed. Changes after implementation require a code change and redeployment.

Application Layer Scope Only

Mtel's responsibility is limited to the application layer. SSO backend logic, identity validation rules, and downstream system behavior are outside Mtel's ownership and will not be modified as part of this project.

UAT Environment Dependency

Testing cannot commence until the UAT environment is fully available with SSO API access, social provider configuration, and all required credentials provisioned by TCCT. Any delay in environment readiness will impact the testing timeline.

Social Provider Configuration

The Link with Social feature requires social provider app configurations (App IDs, redirect URIs, etc.) to be set up by TCCT or the respective provider accounts. Mtel implements the application-side integration only and cannot configure provider-side settings.

# Deliverables

## Functional Deliverables

    - My Profile — Edit Profile

- Name display with read-only restriction for applicable account types

- ID Card / Passport Number management with persona-based validation

- Address management

- Date of Birth management with date picker

- Gender selection and management

- Add New Email with OTP verification and identity linking

- Add New Phone with international country code support, OTP verification, and identity linking

- Link with Social for supported providers

- Account deletion (soft delete with grace period) and reactivation with ConnectX event propagation

    - Setting

- Language preference selection and persistence

- Password management — Set Password, Change Password, Forgot Password

- Two-Factor Authentication (2FA) enable/disable with OTP verification

- Legal document display — Terms & Conditions, Privacy Policy, consent documents

## Technical Deliverables

    - SSO API integration for all profile read and write operations

    - Identity management integration for email, phone, and social linking flows

    - ConnectX event integration for account deletion and reactivation

    - Application-side validation, error handling, and loading states for all flows

    - New UI screens and flows for all in-scope features

## Documentation Deliverables

    - Scope of Work Document

    - Technical Design Document

## Testing Deliverables

    - Test Plan

    - Test Scenarios & Test Cases

    - QA Test Report

    - UAT Support & Defect Fixes

## Deployment & Handover Deliverables

    - Release Notes

    - Knowledge Transfer Session

| # Agreed and approved by: |  |
| --- | --- |
| T.C.C. Technology Co., Ltd. ___________________________________ (Raphat Chuenchamanan) raphat.c@tspacedigital.com |  |
| ___________________________________ (Nuttanicha Punyahiranthamrong) nuttanicha.p@tcc-technology.com |  |

| Proposed by: |  |
| --- | --- |
| Mtel (Thailand) Co., Ltd. ___________________________________ (Khempaphat Amarathanad) khempaphat.ama@mtel.co.th |  |
| Initial by: |  |
| ___________________________________ (Shao Shyang Chuang) michael.chu@mtel.co.th | ___________________________________ (Chakorn Punpatch) chakorn.pun@mtel.co.th |