| Mtel (Thailand) Co., Ltd. For T.C.C. Technology Co., Ltd. One Bangkok Mobile Application Invitation Code & Upgrade Membership Scope of work Document To T.C.C. Technology Co., Ltd. Total 10 sheets (w/h cover sheet) |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | PROJECT NAME | JOB NO. | DOCUMENT NO. | REV. |
|  | One Bangkok Mobile Application - Invitation Code & Upgrade Membership Scope of work document |  |  | 01 |

One Bangkok Mobile Application - Invitation Code and Upgrade Membership Scope of work document Content table

1. Document Purpose 3 2. Project Background & Overview 4 2.1. Objectives 4 3. Scope (Functional Scope) 5 3.1. Invitation Code 5 3.1.1. Login with Invitation Code 5 3.1.2. Disable Name Editing for Invited User 6 3.1.3. Generate Invitation Codes 7 3.2. Upgrade Membership 7 3.2.1. Upgrade Membership with Code 7 3.2.5. Generate Invitation Codes 8 4. Deliverables 9 4.1. Functional Deliverables 9 4.2. Technical Deliverables 9 4.2.1. Backend APIs for: 9 4.3. Documentation Deliverables 10 4.4. Testing Deliverables 10

Mtel (Thailand) Co., Ltd. (Head Office)

51/12 Soi Rongrian Phong Wet Anusorn, Phra Khanong Tai, Phra Khanong, Bangkok 10260, Thailand 2

One Bangkok Mobile Application - Invitation Code and Upgrade Membership Scope of work document One Bangkok Mobile Application - Invitation Code and Upgrade Membership To

T.C.C. Technology Co., Ltd.

This document serves as the official Statement of Work (SOW) for the implementation of the Invitation Code and Upgrade Membership features within the One Bangkok Application, utilizing the Single Sign-On (SSO) platform as the primary source of truth. This initiative defines the migration of code generation, validation, and user identity handling from the existing BZB web-based implementation

to a fully native in-app experience integrated with SSO.

The primary objective is to enable secure, centralized, and scalable management of invitation and upgrade membership codes while enhancing user experience and operational efficiency. By storing and validating codes in SSO, the solution ensures consistent identity management, accurate tier assignment, and reliable synchronization with downstream systems.

This document outlines the functional scope, technical approach, and delivery responsibilities to establish a shared understanding among stakeholders at T.C.C. Technology Co., Ltd., and to support the successful execution and deployment of the solution.

1. Document Purpose

This document serves as a formal Statement of Work (SOW) for the design, development, integration, and delivery of the Invitation Code and Upgrade Membership features for the One Bangkok Application.

The purpose of this document is to:

● Define the scope of work, functional capabilities, and non-functional requirements for both features

● Establish a shared understanding between all stakeholders on objectives, responsibilities, assumptions, and deliverables

● Provide a clear reference for technical design, implementation approach, timeline, and acceptance criteria

● Support commercial and operational alignment between the project owner and T.C.C. Technology Co., Ltd.

This SOW ensures that the Invitation Code and Upgrade Membership features are implemented in a secure, scalable, and maintainable manner, while aligning with One Bangkok’s identity management, campaign operations, and membership lifecycle strategy.

Mtel (Thailand) Co., Ltd. (Head Office)

51/12 Soi Rongrian Phong Wet Anusorn, Phra Khanong Tai, Phra Khanong, Bangkok 10260, Thailand 3

One Bangkok Mobile Application - Invitation Code and Upgrade Membership Scope of work document 2. Project Background & Overview

Currently, the Invitation Code and Upgrade Membership processes are operated primarily through the BZB platform and accessed by users via embedded webviews. These flows rely on BZB as the system of record for invitation codes, membership upgrades, and related user data.

In parallel, the One Bangkok ecosystem has completed the implementation of a centralized Single Sign-On (SSO) service, which now acts as the primary identity authority for user authentication, profile management, and cross-system integration.

As a result:

● SSO is becoming the trusted source of truth for user identity and access control. ● Business units require downstream systems (including BZB and application services) to trust SSO rather than maintain separate identity logic.

● Existing webview-based experiences introduce limitations in user experience, observability, and maintainability.

Therefore, this project aims to:

● Migrate Invitation Code and Upgrade Membership logic to be SSO-driven

● Store generated codes and associated user data in SSO

● Replace BZB webview-based flows with native mobile application UI

● Support code generation and administration via secured backend APIs (initially triggered through tools such as Postman)

This initiative will improve system consistency, enhance user experience, and strengthen long-term scalability and governance.

2.1. Objectives

The objectives of this project are to:

● Establish SSO as the central authority for Invitation Code and Upgrade Membership operations

● Enable secure generation, storage, validation, and consumption of invitation codes within SSO

● Allow users to upgrade membership through native application UI rather than webview ● Ensure seamless integration between SSO, application backend, and BZB systems ● Improve user experience, reliability, and observability

● Support future extensibility for campaigns, promotions, and partner integrations Success is achieved when users can:

● Enter an invitation code in-app

● Have their membership upgraded based on SSO validation

● See the result immediately reflected across connected systems

Mtel (Thailand) Co., Ltd. (Head Office)

51/12 Soi Rongrian Phong Wet Anusorn, Phra Khanong Tai, Phra Khanong, Bangkok 10260, Thailand 4

One Bangkok Mobile Application - Invitation Code and Upgrade Membership Scope of work document 3. Scope (Functional Scope)

3.1. Invitation Code

3.1.1. Login with Invitation Code

3.1.1.1. Narrative: Enable users to access the One Bangkok Application using an Invitation Code that grants temporary access and associated

privileges. The Invitation Code is reusable until expiration and affects

profile editing and role assignment rules.

3.1.1.2. User Story: As a user, I want to log in using an invitation code so that I can access the app without registering with email or phone initially.

3.1.1.3. Functional Flow

Mtel (Thailand) Co., Ltd. (Head Office)

51/12 Soi Rongrian Phong Wet Anusorn, Phra Khanong Tai, Phra Khanong, Bangkok 10260, Thailand 5

One Bangkok Mobile Application - Invitation Code and Upgrade Membership Scope of work document 3.1.1.4. Acceptance Criteria

● Input Rules

○ Invitation Code length = 10 characters

○ Character set: A–Z, 0–9 (uppercase only)

○ Input field auto-converts to uppercase

○ Input field limits maximum length to 10 characters

● Login Behavior

○ User has option to log in with Invitation Code

○ Entering a valid code authenticates the user

○ User must accept T&C and Privacy Policy before

proceeding

○ User can navigate back to previous screen

● Account Completion

○ User must select Email or Phone to complete account

○ Email / Phone must follow existing application

validation rules

○ Email / Phone must not already exist in system

○ Verification (OTP) is required before setting password

○ Password setup follows existing application criteria

○ User must select persona: Thai or Non-Thai

○ System creates account after persona selection

● Code Deactivation

○ Code is deactivated only after successful account

creation

○ If user kills app or leaves before completion → code

remains active

● Tier Assignment

○ Tier assigned based on code configuration: Influencer,

Ambassador

● Post-Registration Behavior

○ Invited users can add Email and Phone in Settings

○ After adding identity, system updates role and privileges

automatically

3.1.1.5. Error Handling

● Empty input → display error message

● Invalid code → display “Invalid Invitation Code”

● Used code → display “This code has already been used”

● Expired code → display “This code has expired”

3.1.2. Disable Name Editing for Invited User

3.1.2.1. User Story: As a user who logs in via Invitation Code, I should not be able to edit my first name and last name.

Mtel (Thailand) Co., Ltd. (Head Office)

51/12 Soi Rongrian Phong Wet Anusorn, Phra Khanong Tai, Phra Khanong, Bangkok 10260, Thailand 6

One Bangkok Mobile Application - Invitation Code and Upgrade Membership Scope of work document 3.1.2.2. Acceptance Criteria

● In Edit Profile > Edit Name

○ First Name = read-only

○ Last Name = read-only

○ Continue button disabled

● User can still edit:

○ ID Card / Passport No. (if not yet provided)

○ Address

○ Date of Birth

○ Gender

3.1.3. Generate Invitation Codes

3.1.3.1. User Story: As Retail BU, I want to generate Invitation Codes for a specific VIP list so that each VIP can access the application using a

personalized code.

3.1.3.2. Acceptance Criteria

● Code is unique per individual

● Character set: A–Z, 0–9 (uppercase only)

● Length = 10 characters

● Code is non-transferable

● Code expires on last day of calendar year

● Code usable only once for activation

● Code configurable for Tier: Influencer, Ambassador

3.1.3.3. Stored Data

● VIP First Name

● VIP Last Name

● Validity Period

● Tier

● Status (Active / Deactivated / Expired)

3.2. Upgrade Membership

3.2.1. Upgrade Membership with Code

3.2.2. Narrative: As-is the upgrade membership feature accessed by users via embedded webviews.This task allows users to upgrade their retail

membership tier using a special Upgrade Code provided by Retail BU

via application directly.

3.2.3. User Story: As a user, I want to upgrade my retail tier using an upgrade code so that I can upgrade my retail tier with code received .

Mtel (Thailand) Co., Ltd. (Head Office)

51/12 Soi Rongrian Phong Wet Anusorn, Phra Khanong Tai, Phra Khanong, Bangkok 10260, Thailand 7

One Bangkok Mobile Application - Invitation Code and Upgrade Membership Scope of work document 3.2.4. Acceptance Criteria

● Access

○ User opens My Profile

○ User taps “Upgrade Membership”

● Input Rules

○ Length = 10 characters

○ Character set: A–Z, 0–9

○ Auto-uppercase

○ Required field

● Success Behavior

○ Display success screen

○ Display upgraded tier

○ If user presses Back → input cleared

○ Using a new code overrides previous tier

● Error Handling

○ Empty or invalid code → display error

○ System error / timeout → display “Something went

wrong”

● Tier Result

○ Tier assigned based on code configuration: Influencer,

Ambassador

3.2.5. Generate Invitation Codes

3.2.5.1. User Story: As Retail BU, I want to generate Upgrade Membership Codes so that users can upgrade their tier based on code configuration..

3.2.5.2. Acceptance Criteria

● Code is uniquel

● Character set: A–Z, 0–9 (uppercase only)

● Length = 10 characters

● Code expires on last day of calendar year

● Code usable only once for tier upgrade

● Code configurable for Tier: Influencer, Ambassador

3.2.5.3. Stored Data

● Validity Period

● Tier

● Status (Active / Deactivated / Expired)

Mtel (Thailand) Co., Ltd. (Head Office)

51/12 Soi Rongrian Phong Wet Anusorn, Phra Khanong Tai, Phra Khanong, Bangkok 10260, Thailand 8

One Bangkok Mobile Application - Invitation Code and Upgrade Membership Scope of work document 4. Deliverables

The following deliverables will be provided as part of the implementation of Invitation Code and Upgrade Membership features.

4.1. Functional Deliverables

4.1.1. Invitation Code Login Feature

● Login with Invitation Code flow implemented in One Bangkok Application ● Account completion flow (Email/Phone → OTP → Password → Persona)

● Role and tier assignment based on code configuration

● Disable name editing for invited users

4.1.2. Upgrade Membership with Code Feature

● Upgrade Membership UI in My Profile

● Code validation and tier upgrade logic

● Success and error handling screens

4.1.3. Code Generation Capability (L3)

● Invitation Code generation Script

● Upgrade Membership Code generation Script

● Tier configuration

● Expiry date configuration

● Status management (Active / Deactivated / Expired)

4.1.4. SSO Integration Enhancements

● Store Invitation Code and Upgrade Code data in SSO

● Trust SSO as source of truth for code validation

● Synchronization of tier and role to downstream systems

4.2. Technical Deliverables

4.2.1. Backend APIs for:

● Validate Invitation Code

● Consume Invitation Code

● Validate Upgrade Membership Code

● Consume Upgrade Membership Code

● Generate Codes

4.2.2. Database Enhancements

● New tables / fields for code storage

● Status and expiration handling

Mtel (Thailand) Co., Ltd. (Head Office)

51/12 Soi Rongrian Phong Wet Anusorn, Phra Khanong Tai, Phra Khanong, Bangkok 10260, Thailand 9

One Bangkok Mobile Application - Invitation Code and Upgrade Membership Scope of work document 4.2.3. Mobile Application Enhancements

● New UI screens and flows

● Error handling and loading states

4.3. Documentation Deliverables

4.3.1. Scope of Work Document

4.3.2. Technical Design Document

4.3.3. UAT Sign-off Document

4.3.4. User Manual Document

4.4. Testing Deliverables

4.4.1. Test Plan

4.4.2. Test Scenarios & Test Cases

4.4.3. QA Test Report

4.4.4. UAT Support & Defect Fixes

4.5. Deployment & Handover Deliverables

4.5.1. Release Notes

4.5.2. Knowledge Transfer Session

Mtel (Thailand) Co., Ltd. (Head Office)

51/12 Soi Rongrian Phong Wet Anusorn, Phra Khanong Tai, Phra Khanong, Bangkok 10260, Thailand 10